Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 10 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS74569 |
| Project Name | Civil Engineering Insight Studio |
| Maximum Marks | 5 Marks |

# Product Backlog & Sprint Schedule (4 Marks)

# Sprint Backlog Table

| Sprint | Functional Requirement (Epic) | User Story No | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Project Setup | USN-1 | As a developer, I can set up project structure and environment | 2 | High | Member A |
| Sprint-1 | API Integration | USN-2 | As a developer, I can configure Gemini API using API key | 3 | High | Member B |
| Sprint-1 | UI Development | USN-3 | As a user, I can see a basic Streamlit interface | 3 | High | Member C |
| Sprint-1 | Image Upload | USN-4 | As a user, I can upload construction images (JPG, PNG) | 3 | High | Member A |
| Sprint-2 | Prompt Handling | USN-5 | As a user, I can enter input prompt for analysis | 2 | High | Member B |
| Sprint-2 | AI Processing | USN-6 | As a system, I can send image and prompt to Gemini model | 5 | High | Member C |
| Sprint-2 | Output Display | USN-7 | As a user, I can view structured structural description | 4 | High | Member A |
| Sprint-3 | Material Identification | USN-8 | As a user, I can identify materials from uploaded image | 4 | High | Member B |
| Sprint-3 | Structural Component Detection | USN-9 | As a user, I can see beams, columns, slabs identified | 4 | High | Member C |
| Sprint-3 | Error Handling | USN-10 | As a system, invalid uploads are handled properly | 3 | Medium | Member A |
| Sprint-4 | Report Formatting | USN-11 | As a user, I see structured formatted output | 3 | Medium | Member B |
| Sprint-4 | Performance Optimization | USN-12 | As a user, I receive AI response within few seconds | 4 | High | Member C |
| Sprint-4 | UI Enhancement | USN-13 | As a user, I see improved responsive UI design | 3 | Medium | Member A |
| Sprint-4 | Documentation | USN-14 | As a team, we prepare final project documentation | 3 | High | Member B |

| # Sprint | # Total Story Points | # Duration | # Sprint Start Date | # Sprint End Date (Planned) | # Story Points Completed | # Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| # Sprint-1 | # 15 | # 6 Days | # 15 Feb 2025 | # 20 Feb 2025 | # 15 | # 20 Feb 2025 |
| # Sprint-2 | # 20 | # 6 Days | # 22 Feb 2025 | # 27 Feb 2025 | # 18 | # 28 Feb 2025 |
| # Sprint-3 | # 20 | # 6 Days | # 01 Mar 2025 | # 06 Mar 2025 | # 20 | # 06 Mar 2025 |
| # Sprint-4 | # 20 | # 6 Days | # 08 Mar 2025 | # 13 Mar 2025 | # 19 | # 14 Mar 2025 |

Velocity Calculation

Given:

- Sprint Duration = 6 Days

- Team Velocity = 20 Story Points per Sprint

Average Velocity (AV):

AV = Total Story Points / Sprint Duration
AV = 20 / 6
AV ≈ 3.3 story points per day

Average Velocity ≈ 3 story points per day

Burndown Chart Explanation

A Burndown Chart shows:

- X-Axis → Time (Days)

- Y-Axis → Remaining Story Points

Example for Sprint-2 (20 Story Points):

| Day | Remaining Points |
| --- | --- |
| Day 1 | 20 |
| Day 2 | 17 |
| Day 3 | 14 |
| Day 4 | 10 |
| Day 5 | 5 |
| Day 6 | 0 |

The chart visually represents how work is completed over time and ensures the team stays on track to finish sprint goals.